European Telecommunication Standards Institute

Meeting Summary

#13, April 1999

# The 13th Meeting was hosted by Ericsson at Stockholm.

# 1 General Progress

In the HIPERLAN/2 area the planning of the basic set of standards was completed – we are expecting to have a basic 5 GHz PHY layer, a basic DLC layer for packet services (with extensions for Business Environment and Home Environment) and an Ethernet Interworking sublayer specification ready by year end. Also to be ready by that time are an SDL specification of the protocols and a specification of the Management Information Base to support the above functionality. Interworking specifications for IEEE 1394 and IP will follow early in 2000.

It should be noted that the above plan documents the integration of the work on wireless 1394 – also known as “wireless firewire”  – into the BRAN programme of work. This is another first for the BRAN project: standard that supports both professional and consumer applications. The ESPRIT Commend project is developing a demonstration system for this technology.

In the HIPERACCESS area the decision was taken to ask TM4 to develop co-existence standards for broadband systems that were initially considered to fall into the remit of the BRAN project. This decision removes a major source of disagreement from the proceedings and allows the HIPERACCESS group to concentrate on developing interoperability standards. Two architectures are now being considered: Point to Multipoint and Mesh. At the next meeting a decision will be taken to proceed with both or only with the former. The Systems Overview will be amended to reflect the above decision before it will be published.

# 2 Work in hand

The following deliverables were completed and/or published.

| Area | Subject | Status |
| --- | --- | --- |
| HIPERLAN | Technology Inventory | Published |
| HIPERACCESS | Requirements and Architectures | Published |
| HIPERLAN | Requirements and Architectures | Published |
| HIPERLAN | Systems Overview | Approval by email prior to publication |
| HIPERACCESS | Systems Overview | Draft for external review |

The following gives a quick summary of the work at hand in the Project after the 13th

meeting. For details, please refer to the ETSI WEB-site under {{current work items}}.

| Area | Subject | Rapporteur |
| --- | --- | --- |
| HIPERLAN | Systems Overview | Harold Teunissen, Lucent |
| HIPERACCESS | Systems Overview | Phil Davidson, Plextek |
| HIPERLAN | PHY Layer Specification | Jamshid Khun-Jush, Ericsson Eurolab |
| HIPERACCESS | PHY Layer Specification – part 1, Spectrum Utilisation Parameters | Aldo Bolle, Ericsson Microwave Systems |
| HIPERLAN | DLC Layer, Radio Link Control Protocol b | Markus Radimirsch, Robert Bosch GmbH |
| HIPERLAN | DLC Layer, Basic Packet Transport Service Specification | Staffan Lundgren, Telia. Juha Salokannel, Nokia |
| HIPERLAN | DLC layer, Business Application Extensions | Markus Radimirsch, Robert Bosch GmbH |
| HIPERLAN | DLC layer, Consumer Application Extensions | David Evans, Philips |
| HIPERLAN | DLC layer, SDL Specification | Juha Salokannel, Nokia |
| BRAN | Convergence Sublayer, Part 1, Common functions | Staffan Malmgren, Ericsson |
| BRAN | Convergence Sublayer Specification, extension for 802.3/Ethernet | Staffan Malmgren, Ericsson |
| BRAN | Convergence Sublayer Specification, extension for for IP | Tbd |
| BRAN | Convergence Sublayer Specification, extension for for PPP | Tbd |
| BRAN | Convergence Sublayer Specification for ATM core networks | Lou Dellaverson, Motorola |
| BRAN | Convergence Sublayer Specification for UMTS core networks | Markku Niemi, Nokia |

# 3 Liaison

A liaison statement was sent to ETSI TM4 in acceptance of their offer to help with the development of Co-existence standards for broadband systems.

A liaison was sent to CEPT FM19 to support the spectrum requirements for HIPERACCESS.

The liaison with IEEE 802.11 and with MMAC is continuing with the objective of maintaining close coupling between the three standards. The MMAC has decided to adopt the IEEE 802.11 MAC as one of the MMAC specifications for 5 GHz systems.

BRAN representatives continue to work with CEPT, notably  the  Joint Task Group on HIPERLANs, towards an ERC Recommendation that provides a stable and adequate spectrum designation for HIPERLANs that recognizes and protects the interest of other users of the 5 GHz band. This subject is making good progress:  a broad agreement on the technical issues has been  reached and spectrum parameters for HIPERLANs have been proposed.

Further liaison with the ITU-R groups working on RLAN related subjects remains necessary to assure that the ITU-R adopts equitable Recommendations regarding spectrum for (HIPE)RLANs world-wide. It is proving very difficult to get the sharing model for the MSS and RLANs to be adopted by the ITU-R WP4a and JRG 8A-9B groups. The main opposition comes form ICO Global Communications.

A liaison statement was sent to ETSI TIPHON replying positively to the latter’s request to liaise on Internet related services.

# 4  Re-org

The BRAN project adjusted its organisation to reflects its actual ways of operating. The Standards and Regulations group was split up and merged into the HIPERACCESS and HIPERLAN groups. Co-ordinators for spectrum relates issues will be Barry Lewis (RA) and Jan Kruys (Lucent) respectively.

# 5 1999 Meetings

| 13.5 | HIPERLAN only – May 21/22 | ETSI | ETSI |
| --- | --- | --- | --- |
| 14 | June 29 - July 2 | ETSI | ETSI |
| 15 | Sept 14-17 |  | Invitation wanted |
| 16 | Nov 30 -Dec 3 | ETSI | ETSI |

# 6 New Chairman

Mr. Jamshid Khun-Jush of Ericsson Eurolabs (DE) has announced his candidacy for the chair of the BRAN project.  He has the full support of the Project members and his appointment is expected to be confirmed by the ETSI Board before BRAN #14.