Agenda item 5.05
802.23 Closing (and Final)
Report to 802 EC
Friday July 22, 2011
Presented by:
Geoff Thompson, Working Group Chair
GraCaSI S.A. Supported by InterDigital Communications LLC

---
Ballot Results
802.23 Draft developed by WG Chair since Singapore
Reviewed and improved at May Interim (King of Prussia, PA)
Resulting draft: D0.9
Sent forth for 30 day structured review on 6/12/2011
Comment period closed on 7/13
6 Commenters, 43 Comments
WG met this week to consider comments (T/W am) (2 att)
Resolved all comments
Developed editing instructions to improve draft.

---
W.G. status/evaluation
No voting members added since 1st WG meeting last July
Initial driving participant no longer involved
WG history is of no technical contributions
No attendees (other than WG Chair) in Singapore
2 attendees (other than WG Chair) at May interim
No prospects for improvement
Without technical contributions, draft can't reasonably progress
Lack of participation indicates poor prospects for market
adoption of a standard.
Viable options not apparent without participation

---
W.G. Shutdown Plans
Cease further operation as a Working Group
Move to withdraw PAR
Plan for PAR to be withdrawn by Nescom/SASB in Sept.
Generate final draft (D1.0) from comments for
archiving
Archive all documents in existing WG directory on
Mentor
Update tools and web pages as appropriate
Continue to particpate in EC voting until September
SASB meeting.

---
Motion
Withdrawal of 802.23 PAR
 Move to submit withdrawal of P802.23 PAR to NESCOM
(on the basis of lack of participation)
Moved:	Geoff Thompson
Second:	Tony Jeffree
YES____	NO _____	ABSTAIN _____
PASS/FAIL @ _______ PM