Possible timeline for next Letter Ballots

The following table provides a possible timeline for the upcoming Letter Ballots for the 802.11 standard.

| Week id by Monday | Activity | Event | Remarks |
| --- | --- | --- | --- |
| August 28 | Interim meeting Schaumburg |
| September 4 |
|  | September 11 |
| D2.0 LB closes September 14 |
|  | September 18 | Consolidation of result (Vic) |
| September 25 | Consolidation of result (Vic) | D2.0 LB result on server on September 28 |
|  | October 2 |
| Second mailing Oct 6 |
|  | October 9 |
|  | October 16 |
|  | October 23 |
|  | October 30 |
|  | November 6 | Plenary meeting Montreal PQB |
| November 13 | Prepare D2.1 (editors) |
| November 20 | Prepare D2.1 (editors) |
| November 27 | Repro and mailing |

D2.1 LB starts December 1

| Available on server Nov 27 | This is a WG confirmation ballot |
| --- | --- |
| December 4 |
|  | December 11 |
|  | December 18 |
|  | December 25 |
|  | January 1 | Consolidation of results (Vic) | D2.1 LB closes December 31 | 30 days from putting on the carrier |
| January 8 | Interim meeting |
| January 15 | Prepare D2.2 (editors) available Jan 19 for Vic |
| January 22 | Distribution by IEEE |

D2.2 and D3.0

on server January 23

| mailed January 26 | This is the Sponsor Group LB |
| --- | --- |
| January 29 |
|  | February 5 |
|  | February 12 |
|  | February 19 |
|  | February 26 |
|  | March 4 |
| Ballot closes March 3 |

40 days from server

| 36 days from mailing date |
| --- |
| March 11 | Plenary meeting La Jolla | Result available March 9 | Start on Sunday or Saturday? |
| March 18 | Editors prepare D3.1 |
| D3.1 in Vic’s office Mar 22 |
| March 25 |

D3.1

on server March 25

| mailed March 29 | This is the Sponsor Group Confirmation LB |
| --- | --- |
| April 1 |
|  | April 8 |
|  | April 15 |
|  | April 22 | Distribution by IEEE | Ballot closes April 24 |

30 days from server

| 26 days from mailing date |
| --- |
| April 29 |
|  | May 6 |
|  | May 10 deadline for Draft in paper at IEEE office for Standards Board |
| May 13 | Interim meeting (TBD) |
| May 20 |
|  | May 27 |
|  | June 3 |
|  | June 10 |
|  | June 17 |
|  | June 24 |
|  | July 1 |
|  | July 8 |
|  | July 15 | Plenary meeting in the Netherlands |
| July 22 |
|  | July 29 |
|  | August 5 |
|  | August 9 Deadline for Darft in paper to be in the IEEE office for Standards Board |
| August 12 |
|  | August 19 |