IEEE P802.15

Wireless Personal Area Networks

| Project | IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs) |
| --- | --- |
| Title | TG1 Minutes from Tel Aviv, Jan 2000 |
| Date Submitted | [13 January 2000] |
| Source | [Patrick W. Kinney] [Intermec Corp] [Intermec Technologies Corp. 550 Second Street SE Cedar Rapids IA 52401 USA] | Voice: [+1 319 369 3593] Fax: [+1 319 369 3299] E-mail: [kinneypw@norand.com] |
| Re: | 802.15 Interim Meeting in Tel Aviv |
| Abstract | IEEE 802.15 Task Group #1 Minutes |
| Purpose | Official record of all 802.15 TG1 committee sessions during IEEE 802 Interim session |
| Notice | This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein. |
| Release | The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15. |

David Intercontinental Hotel

12, Kaufman St.

Tel Aviv, Israel

10-13Jan00

Monday, Jan 10, 2000

3:29	TG1 chair called meeting to order

Reviewed agenda (IEEE802.15-99/160r3).  Motion to approve made by T Siep, seconded by M McInnis.  Following no comments the agenda was approved.

3:30	Secretary reviewed minutes from Kauai

Motion to approve Kauai minutes made by S Shellhammer seconded by M McInnis.  Following no comments the minutes were approved by unanimous consent.

3:38	TG1 chair reviewed objectives for this meeting

3:50	TG1 chair reviewed old and new business

3:53	Technical editor reviewed LB1 comment resolution tactics for the week

Tools needed by comment resolvers to perform comment resolution:

- Laptop computer

- Draft P802.15/D0.6

- Worksheet 99/173r2

- Bluetooth core v1.08

- BT 1.0A to BT 1.0B mapping Doc

Deliverables:

- 99/173rXX

- Action Item list (what, who, when)

- Template/Form letter

- Send letter/email

- Plan for a telecon for 18Jan00 10:00am

5:00	TG1 Technical editor lead the comment resolution effort. Focus of this session was to categorize technical comments into the following categories:

- Planned			we concur

- Research			we need to do

- Discussion		we will review

- Clarification		need the author to review

- BT SIG discussion

- Decline

- Verify w/v1.0B

- Defer, pending determination if SIG will sponsor work in this area.

- Editor Discretion	Anything coded as E/e/N

The output of this effort was captured in document IEEE802.15-99/173r4b.

6:00	Session adjourned for 1 hr dinner

7:00	Session reopened for comment resolution continuation

9:00	Session adjourned for the day

Tuesday, January 11, 2000

8:15	TG1 chair called the meeting to order for comment resolution continuation.  TG1 technical editor lead the effort to complete the categorization of the comments.

12:00	TG1 chair adjourned the meeting for lunch

1:30	TG1 chair called the meeting to order

Technical Editor lead the task group to resolve technical comments that required TG discussion (class 3).  Results were captured on IEEE 802.15-99/173r3.

3:00	Adjourned for afternoon break

3:40	TG1 chair reconvened the meeting.  Goal was to resolve all class 3 comments as well as class 2 comments.

5:00	TG1 chair adjourned for the day

6:30	TG1 chair opened the Bluetooth Specification, a Basis For Standards-Making Tutorial:

- Summary of LB1 Results & Sponsor Balloting Pool Status - Gifford -99/179r0

- P802.15.1/D0.6 vs. Bluetooth v1.0 B Differences - Siep -99/180r0 and -99/167r0

Source: http://grouper.ieee.org/groups/802/15/pub/Tutorials.html

7:30	TG1 Adjourned

Wednesday, January 12, 2000

8:10	TG1 chair called the meeting to order, agenda was to sift through the major editorial comments with priorities given to those comments that have technical implications.

Technical editor lead the effort and captured the results in IEEE 802.15-99/173r4).

12:00	Adjourned for lunch

1:00	Re-convened the meeting. Completed the editorial, “no” votes.

5:00	Adjourned for the day

Thursday, January 13, 2000

8:10	TG1 chair called the meeting to order.

The TG1 chair summarized the results to date. The document IEEE802.15-99/178r4 contains the Technical comments discussion.  IEEE802.15-99/173r4 is the spreadsheet which was used to capture the ballot comments and their resolution.  Discussion ensued as to where we go from here.

- Need to complete comment resolution with the goal of all comments being classified as either a “1:Planned”, “6: Declined”, or “9: editorial discretion”.

Action Item: complete TG1 discussion on all comments labeled as “5: BT-SIG discussion”.

Action Item: I Gifford to resolve all “4: clarification” comments.

Action Item: TG1 team needs to add qualifying statements to all technical comments classified as decline.

Action Item: need a motion in the WG to empower the technical editor to complete the comment resolution.

Action Item: TG1 chair to draft liaison letter to BT-SIG to advise them of these upcoming events.

- Need to have BT-SIG review our proposed comment resolution with the results submitted as IEEE802.15-99/173r5.

Action Item: need a WG motion to empower the WG to conduct an electronic confirmation ballot.

Comment:  current estimate is that this effort will take about 3 weeks

- We need to send out a 10 day electronic confirmation ballot to the working group, for them to approve the comment resolution.

- If approved, we need to apply the comment resolution.

Comment: Technical Editor needs to create a new draft (D0.8), which is a modified D0.6, with changes based solely on instructions from IEEE802.15-99/173r5.

- Our intention is to work on the completion of D0.8 at the May Interim meeting.  Then we need to issue a letter ballot.

Comment: Current thought is to allow 35 days for this ballot since it is a significant addition.

Comment: Should we call it a re-circulation ballot or should we go for a reconsideration ballot?

- Goal is to have the ballot results available for the July meeting.

Comment: We are going to miss the original goal of the March meeting.

12:00	TG1 chair adjourned for Lunch

1:30	TG1 chair re-convened the meeting

Completed the action item “TG1 team needs to add qualifying statements to all technical comments classified as decline.”

The summary of the LB1 was as follows:

There were actually 1013 not 1011 but there were 2 comments without coding.  Of the there were 193 Technical Comments and 818 Editorial Comments.  All comments were reviewed (except "E/e" & "N")!

2:45	TG1 chair adjourned the meeting.

Action Items/Next Steps

| No | WHAT | WHO | WHEN |
| --- | --- | --- | --- |
| 1 | TG1 Minutes -99/182r1 | Ian Gifford | 14Jan00-Done |
| 2 | Action Item List | Ian Gifford | 17Jan00- |
| 3 | Template/Form Letter from WG chair to Member that has a comment declined by WG | Ian Gifford | 17Jan00- |
| 4 | Create Draft Letter for each Comment that was declined, Send Letters | Ian Gifford/Bob Heile | 19-Jan-00 |
| 5 | Weekly Telecon Call or Bridge | Ian Gifford | 18Jan00 10a EST |
| 6 | Motion #1 & #2 | Ian Gifford | 13Jan00-Done |
| 7 | Bluetooth SIG JimK IEEE P802.15 Working Group Letter Ballot Results Update Letter, D0.6 to D1.0 Roadmap | Ian Gifford | 17Jan00- |
| 8 | Complete Comment Resolution(s) -99/173r5 | Tom Siep | 7-Feb-00 |
| 9 | Change IEEE P802.15.1/D0.6 to reflect Bluetooth Specification(s) v1.0 B; will become P802.15.1/D0.7 | Tom Siep | 10-Feb-00 |
| 10 | Prepare Electronic Letter Ballot for the WG vote on whether to apply -99/173r5 to D0.7 (includes Motion/Ballot and Comment Form) | Tom Siep/Ian Gifford | 29-Oct-99 |
| 11 | Tentative TG1 Agenda 6-10Mar00 Albuquerque, NM USA | Ian Gifford | 1-Feb-00 |
| 12 | Electronic Letter Ballot of the -99/173r5 | Bob Heile | 21Feb to 2Mar00 |
| 13 | Based on results of Ballot apply -99/173r5 to P802.15.1/D0.7 this becomes P802.15.1/D0.8 | Tom Siep, etc. | 3-Mar-00 |
| 14 | We identify the remaining comments that are coded as a "2, 3, 4, 5, 6". We agreed to work on these items after the Tel Aviv Session closed on 13Jan00 | Ian Gifford | 13Jan00-Done |
| 15 | NG011 "2" | Arto Palin/ Fujio Watanabe | 25-Jan-00 |
| 16 | Sjs03 "2" | Arto Palin/ Fujio Watanabe | 25-Jan-00 |
| 17 | NG12 "2" | Arto Palin/ Fujio Watanabe | 25-Jan-00 |
| 18 | Sjs04 "2" | Arto Palin/ Fujio Watanabe | 25-Jan-00 |
| 19 | Sjs05 "2" | Arto Palin/ Fujio Watanabe | 25-Jan-00 |
| 20 | Tm04 "2" | Arto Palin/ Fujio Watanabe | 25-Jan-00 |
| 21 | NG16 "4" | Ian Gifford | 25-Jan-00 |
| 22 | Hxa31 "4" | Ian Gifford | 25-Jan-00 |
| 23 | Rge31 "6" | Ian Gifford | 25-Jan-00 |
| 24 | ADH120 "4" | Ian Gifford | 25-Jan-00 |
| 25 | NG112 "4" | Ian Gifford | 25-Jan-00 |
| 26 | NG133 "4" | Ian Gifford | 25-Jan-00 |
| 27 | NG126 "4" | Ian Gifford | 25-Jan-00 |
| 28 | Pwk19 "4" | Ian Gifford | 25-Jan-00 |
| 29 | NG145 "4" | Ian Gifford | 25-Jan-00 |
| 30 | NG198 "4" | Ian Gifford | 25-Jan-00 |
| 31 | NG193 "4" | Ian Gifford | 25-Jan-00 |
| 32 | Icg35 "4" | Ian Gifford | 25-Jan-00 |
| 33 | NG003 "4" | Ian Gifford | 25-Jan-00 |

Attendance list for the meeting held at

David Intercontinental Hotel, Tel Aviv

Full name	status	att. %	phone	company	e_mail

Mr. Richard Alfvin 	nonvoter	100	+1 716 588 6166	Eastman Kodak, Co	alfvin@kodak.com

(Rick)

Mr. James Allen (Jim)	nonvoter	100	+1 716 588 1906	Eastman Kodak, Co	jimallen@kodak.com

Dr. Dov Andelman ()	nonvoter	75	+972-3-649-2910	Ultracom Communications (Israel)	dov@ultracominic.com

Ltd.

Mr. William Bailey (Bill)	nonvoter	100	+1 408 526 5481	Cisco Systems  Inc.	wbailey@cisco.com

Mr. Boaz Carmeli ()	nonvoter	88	972-4-9906379	IBM	boazc@il.ibm.com

Mr. Naftali Chayat 	nonvoter	25	+972 3 645 6262	BreezeCom	naftalic@breezecom.co.il

(Naftali)

Mr. Todor Cooklev 	voter	100	+1 801-424-3869	Aware, Inc.	tcooklev@aware.com

(Todor)

Mr. Oren Eliezer ()	nonvoter	38	972-9-7476962	Texas Instruments Israel LTD	orene@ti.com

Mr. Ian Gifford (Ian)	voter	100	+1 978 442 4650	M/A-COM Inc.	giffordi@tycoelectronics.co

m

Mr. Allen Heberling 	voter	100	+1 716 588 1939	Eastman Kodak, Co	heberlin@kodak.com

(Allen)

Mr. Robert Heile (Bob)	voter	100	+1 781 466 2057	GTE Internetworking 	bheile@bbn.com

Technologies

Mr. P. Michael 	nonvoter	100	(949) 483-4104	Conexant Systems  Inc.	michael.henderson@conexa

Henderson (Michael)	nt.com

Mr. Yaron Kaufmann ()	nonvoter	25	972-9-7476969	Texas Instruments Israel LTD	yaronk@ti.com

Mr. Patrick Kinney (Pat)	voter	100	+1 319 369 3593	Intermec Technologies Corp.	kinneypw@norand.com

Dr. Jim Lansford (Jim)	nonvoter	88	+1 405 377 6170	Intel Corporation	jim.lansford@intel.com

Mr. Kevin Marquess 	nonvoter	100	(925) 280-7779	Hyper Corporation	kevin.marquess@ieee.org

(Kevin)

Mr. Michael D. McInnis 	voter	100	+1 425 865 2840	The Boeing Company	michael.d.mcinnis@boeing.c

(Mike)	om

Mr. Bob Morris ()	nonvoter	100	(512) 895-6018	Motorola	b.Morris@mot.com

Mr. Erwin R. Noble 	voter	88	+1 281 719 1955	Telxon Corporation	enobl@telxon.com

(Erwin)

Mr. Arto Palin (Arto)	voter	100	+358 3 272 5672	Nokia Research Center	arto.palin@nokia.com

Mr. Panayotis Rozos ()	nonvoter	100	(30) 61-961-220	ATMEL - Hellas, SA.	rozosp@atmel.gr

Dr. Stephen J. 	voter	100	+1 516 738 4302	Symbol Technologies Inc.	shell@symbol.com

Shellhammer (Steve)

Mr. Dror Shindelman ()	nonvoter	100	+972-4-959-4010	Mobilian	dror@mobilian.com

Mr. Thomas Siep (Tom)	voter	100	+1 972 480 6786	Texas Instruments	siep@ti.com

Mr. Erez Sperling ()	nonvoter	38	972-4-959-4010	Mobilian	erez@mobilian.com

Mr. Michael Vakuleulw 	nonvoter	38	972-4-959-4010	Mobilian	michael@mobilian.com

()

Dr. Fujio Watanabe 	voter	100	+358 9 43761	Nokia Research Center	fujio.watanabe@nokia.com

(Fujio)

Dr. Ephi Zehavi (Ephi)	nonvoter	100	+1 503-590-4833	Mobilian	ephi@mobilian.com