IEEE P802.15

Wireless Personal Area Networks

| Project | IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs) |
| --- | --- |
| Title | IEEE P802.15 WPAN TG3_High-Rate_Project-Plan-Proposal |
| Date Submitted | [8 May 2000] |
| Source | [James D. Allen] [Eastman Kodak, Co] [66 Eastman Ave. Rochester, NY 14650-2015 USA] | Voice: [+1 716 588 1906] Fax: [+1 716 722 9052] E-mail: [james.d.allen@kodak.com] |
| Re: | [802.15.3 ] |
| Abstract | [Project Timeline for TG3] |
| Purpose | [This document proposes a timeline for WPAN TG3 (High Rate) Draft Standard phase. It will be used to establish and communicate the group’s project expectations.] |
| Notice | This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein. |
| Release | The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15. |

Time Line / Project Proposal

The following text describes the primary activities and objectives for TG3.  These will change as we develop more data and inputs from the industry, and as such, this document will be revised as necessary.  The format focuses on meeting dates and objectives, but Teleconference calls (typically each Tuesday at 11am EDT/EST – notices are sent to stds-802-wpan@ieee.org) that occur between meetings are in Italics.  Also note that this reflects a 100% success schedule.

This year, there will be no meetings teleconference calls on May 30, July 4, Sept. 5, Nov. 21, Dec. 26, or during travel meeting weeks.   In addition, since the some committees will be moving to continuous processes, some business such as RevComm can occur outside of traditional quarterly boundaries.

2000

- May 8-11, Seattle, WA USA, Renaissance Madison Hotel, 802.15 Interim Meeting.

- Summarize conference call results & straw vote on acceptance of work

- Continuation of CFA/CFP presentations

- Presentations and discussion of project plans

- Continue work on Criteria Document

- Final Call for Applications and Proposals (pending approval)

- Assign subcommittees to begin analysis and comparison of PHY/MAC/Host Radio Interface proposals.  May also include QOS, Coexistence, Bluetooth and System teams.

- ConCalls:  Fold CFA and CFP data into master evaluation documents.   Start selection activity to reduce number of possible solutions.   Look for natural separations between classes of applications.  Clarify unknowns.

- July 10-14, LaJolla, CA USA, Hyatt Regency, 802 Plenary Meeting.

(NOTE: FORMAL 802.15 VOTING RULES BEGIN- Private Email and Web site

initiated for voting and draft circulation)

- Summarize Conference Call results & vote on acceptance of work

- Continuation of CFA – fold into Criteria document

- Continue CFP Presentation

- Initiate subcommittees work to analyze and compare PHY/MAC/Host Radio Interface proposals.  Also include QOS, Coexistence, Bluetooth and System teams.

- ConCalls:  Fold CFA and CFP data into master database.   Start selection activity to reduce number of possible solutions.   Look for natural separations between classes of applications.  Clarify unknowns.  Reports from subcommittees.

- September 18-22, Phoenix, AZ USA, Hotel TBD, 802.15 Interim Meeting.

- Summarize Conference Call results & Straw vote on acceptance of work

- Folding CFA data into Criteria Document – Document Complete – Vote on acceptance

- Continue CFP Presentations if necessary

- Begin Writing Draft Standard

- Call for Patents

- ConCalls:  Focus on updates from subcommittees, narrow choices to 1 (2).  Look for ways to improve performance of proposals.  Work on writing Draft Standard.

- November 6-10, Tampa, FL USA, Hyatt Regency, 802 Plenary Meeting.

- Summarize Conference Call results & Straw vote on acceptance of work

- Writing Draft Standard – Resolve Conflicts

- Review interfaces between MAC/PHY etc.

- Editorial Reviews

- Review and Analyze Call for Patents

- ConCalls:  Focus on updates from subcommittees, narrow choices to 1.  Work on writing Draft Standard.

2001

- January, 2001, 802.15 Interim Meeting.

- Summarize Conference Call results & Straw vote on acceptance of work

- Build Ballot Pool

- Review interfaces between MAC/PHY etc.

- Editorial Reviews

- ConCalls:  Focus on updates from subcommittees.  Work on writing Draft Standard.

- March 12-16, 2001 Hilton Head, SC USA, Hyatt Regency, 802 Plenary Meeting.

- Writing Draft Standard

- ConCalls:  Focus on updates from subcommittees.  Work on writing Draft Standard.

- May, 2001, 802.15 Interim Meeting.

- Prepare for Ballot

- Integrate Sections of Standards Document

- Discuss and resolve disagreements

- Integrate Sections of Standard Document.  Circulate ballot.

- July 9-13, 2001 Portland, OR USA, Portland Marriott, 802 Plenary Meeting.

- Draft Standard Complete or resolve conflicts

- Vote on Standard (TG and WG) by sections  (Electronic Draft Circulation and ballot prior to meeting)

- Solicit Sponsor Balloters (add new application players to .15 pool)

- Voting Process management, and resolution of no votes, re-circulate ballot

- September, 2001, 802.15 Interim Meeting.

- Resolve “No” Votes

- Re-circulate WG Letter Ballot if necessary

- Schedule RevComm

- Sponsor Ballot – (may have to wait for SEC vote)

- November 12-16, 2001 Austin, TX USA, Hyatt Regency Town Lake, 802 Plenary Meeting.

- ExCom vote for release to Sponsor Ballot.

- Ballot Complete or re-circulate Sponsor Ballot.

- Party

- Sponsor Ballot

- RevComm:  To Be Scheduled:

Following meetings to be scheduled if needed:

March 11-15, 2002, 802 Plenary Meeting.

July 8-12, 2002 Vancouver, BC Canada, Hyatt Regency, 802 Plenary Meeting.

November 11-15, 2002 Koloa, HI USA, Hyatt Regency Kauai, 802 Plenary Meeting.