IEEE P802.15

Wireless Personal Area Networks

| Project | IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs) |
| --- | --- |
| Title | Meeting Minutes for 802.15 LRSG |
| Date Submitted | 10 November, 2000 |
| Source | [Marco Naeve] [Eaton Corporation] [Milwaukee, Wisconsin] | Voice: [414-449-7270] Fax: [414-449-6570] E-mail: [marconaeve@eaton.com] |
| Re: | 802.15 Plenary Meeting in Tampa Bay |
| Abstract | IEEE 802.15 Study Group Minutes |
| Purpose | Official minutes of the Low Rate Study Group Session |
| Notice | This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein. |
| Release | The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15. |

Hyatt

Tampa Bay, Florida

6 - 9 November 2000

Tuesday 11/07/00 Morning Session

10:40 The meeting was called to order by the 802.15 chair.

Comments on the PAR can be made till 5pm today.

Time Line for LRSG (TG4) activities:

Write a press release on the formation of 802.15 TG4.

Create call for application by November 9th.

Call for intent for proposal by December 1st.

Create call for proposal by January 17th

Generate selection criteria document draft by the January 2001 meeting.

Start decision process document by March 2001.

Present proposals starting at the March 2001 meeting

Select a working proposal by the July 2001 meeting.

Begin to write a low rate pocket guide (book).

Complete a draft based on the proposal by November 2001.

Complete the 1st letter ballot by January 2002.

Complete resolutions during the January 2002 meeting.

Completed re-circulation by March 2002.

Approval for sponsor ballot by July 2002.

Action Items:

Distribute criteria documents from the original 802.15.1 (Bob Heile)

Create separate document containing the timeline including graph. (Marco Naeve)

A separate group will work on a draft for the press release during the lunch break.

12:43	The meeting recessed.

Tuesday 11/07/00 Afternoon Session

13:05	Meeting assembled after recess.

Discussion and editing of the of press release document draft. The draft is contained in document IEEE 802.15 00/384.

In preparation for creating a selection criteria document draft the group is defining the intended application space and the resulting characteristics.

Application Space

Farm and environmental remote sensing and control

Health diagnosis

Industrial monitoring and control

Vehicular

Sensors and actuators

Control of consumer electronics, low-end home networks, remote controls

Light switches

Location aware applications, firemen, forklifts, hospital, military

Human interface devices

Intelligent toys

Robotics

People and asset tracking

14:50	Meeting recessed.

15:30 Meeting assembled after recess.

Characteristics

Architecture does not require the transceivers to be on all the time

Capable of 2-way communication

Event driven

Short packets

Should allow for mutual authentication

Can be locally administrated

May have built-in inputs and outputs

May have a human or machine interface

Tolerant of higher bit error rates

Latency in line with data rate

May accommodate multi-hop nodes

Does not support QoS (Optimized for data)

(Seamless connections)

Cost & complexity in order of 0.2*Bluetooth

Devices can be self-powered or energized

(Administration and configuration)

The group agreed that a better definition of the characteristics is necessary.

16:55	Meeting recessed.

Wednesday 11/08/00 Morning Session

Agenda

Review comments on PAR.

Update PAR (00/248) document to reflect comments.

Approve updated PAR document.

Approve press release draft.

Create list of characteristics for low-rate, low-power standard.

New LRSG documents:

00/384 Press release draft document

00/385 Timeline of low-rate work

00/386 Criteria document draft

16:07	Meeting assembled after recess.

Bob presented the comment from the 802.11 5C task group.

PAR Document was updated, the new version is document number 00/248r4.

Motion to approve PAR as amended was made by Ed, Ivan seconded the motion.

16:07	Motion passed (10-0-0)

The press release document was updated, the new document number is 00/384r1.

Motion to approve press release as amended was made by Ivan, Ed seconded the motion.

16:07	Motion passed (10-0-1)

Distribution list for call for application: 802.11, 802.15, 802.16, Firefly (RF Lite), ISO groups to be defined by Ivan.

Scope and purpose from PAR.

09:50 Group recessed

Thursday 11/09/00 Morning Session

Agenda

Review draft for LRSG Call for Applications (CFA)

Approve LRSG CFA.

Review draft for LRSG Call for Proposals (CFP)

Approve LRSG CFP.

New LRSG documents:

00/390 Call for Applications

00/391 Draft Document for Call for Proposals

10:37	Meeting assembled after recess.

The group discussed the document 802.15 00/390 Call for Applications.

16:07	A motion to approve the CFA document 00/390 was made by Ivan first, Tim seconded the motion.

The motion was approved (13-0-0).

A motion to send a liaison letter to the RF-Lite Industry Working Group was made by Tim, Ivan seconded Ivan the motion.

The motion was approved (13-0-0).

Future conference calls are Tuesday’s at 1pm Pacific Time starting November 24th.

16:07	Meeting adjourned.

Action Items:

Send out 00/390 CFA document by 11/13/00 (Bob).

Present press release at Working Group closing plenary.

Present timeline document at WG closing plenary.

# Footnotes

Items in brackets need better definition.