IEEE 802.15

Wireless Personal Area Networks(

| Project | IEEE 802.15 Working Group for WPANs( |
| --- | --- |
| Title | IEEE 802.15.1 TG1 Minutes Session #10/Monterey |
| Date Submitted | [26 January 2001] |
| Source | [Mike McInnis] [The Boeing Corporation] [MS 7M-CAP.O. Box 3707 Seattle WA 98124-2207 USA] | Voice: [+1 425 865 2840] Fax: [+1 425 865 6066] E-mail: [michael.d.mcinnis@boeing.com] |
| Re: | [01/009 g TG1 Jan01 Minutes doc McInnis dated 18Jan01; as modified by Ian Gifford] |
| Abstract | [IEEE 802.15.1 Task Group 1 Minutes] |
| Purpose | [Official minutes of the Task Group 1 during Session #10/Monterey 15-19Jan01.] |
| Notice | This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein. |
| Release | The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15. |

Unapproved Minutes of the IEEE 802.15.1 Task Group 1

IEEE 802.15 Plenary Meeting – Session #10

Hyatt Regency Monterey

Monterey, CA 93940 USA

15-19Jan01

## Monday, 15 January 2001

10:20a Ian Gifford called the official Interim Meeting or Session #10 of the TG1 to order.

10:21 Introductions (6 people in attendance).  Note: See appendix for Session #10/Monterey Attendance List.

10:22 The agenda –01/003r1 was approved, Motion made by Ian Gifford, seconded by Mike McInnis, following no discussions nor objections motion passed by unanimous consent.

10:23 The previous meeting minutes –00/332r1 were reviewed and approved, Motion made by Ian Gifford, seconded by Michael Camp, following no discussions nor objections motion passed by unanimous consent.  Note: Archived Minutes will change to –00/332r2 [00332r2P802-15_TG1-Approved-minutes-from-Tampa.doc]

10:30 TG1 began the review and discussion of what we needed to be accomplish with document –01/014r2

10:37 Tom Siep indicated the D0.8 voter package needs to include:

- Do.8.0 in PDF (text & SDL)

- Difference between D0.7.2 vs. D0.8.0

- Instructions

- Ballot Tool

- Document –00/159r17

10:40 Ian Gifford suggests that we review the –00/202r4 SDL Model Tuesday evening if we want to keep the day sessions for Draft Technical editing.

10:50 TG1 began Technical Editing of the Draft document beginning with the Front Matter.

11:30 ACTION: Tom Siep needs to fix bullet list in Clause 1 (4th page)

11:33 ACTION: Tom Siep remove change bars from all documents.

11:35 Completed edit of clause 1.

11:36 Began edit of clause 2.

11:43 ACTION: Ian Gifford to update Bluetooth version  in Clause 2.

11:44 ACTION: Ian Gifford to provide hotlink to BT doc’s

11:55 Closed for lunch

12:45 Opened meeting

12:50 Finished  editing clause  2, began editing clause 3.

1:00 Finished editing clause 3, began editing clause 4.

1:03 ACTION: Ian Gifford to build abbreviation and Acronyms from BT v.1.1 and D0.7.4

1:04  TG1 Finished editing clause 4, began editing clause 5. ACTION: Ian Gifford to complete Clause 4 after the Draft 0.7.4 Proof Copy is generated.

1:13 Action Item, Ian to work on Clause 5 sentences in bulleted list within the Annex B descriptive text.

1:16 ACTION: Tom Siep to work on Clause 5 figure 2 word color (data and control words) to change color from black to white within the colored figure. Make all figures in Clauses 5, 6, and 12..

1:20 Bio-break

1:35 Began working on technical edits to clause 5 once again.

2:00 ACTION: Tom Siep to add hyperlinks to clause 5.

2:05 Finished clause 5, began clause 7 (skipped clause 6 for now).

2:07 ACTION: Tom Siep to add hyperlinks (Michael Camp’s [XREF] blocks in clause 7

3:00  Bio-break

3:20 Began working on clause 7 once again.

4:00 ACTION: Ian Gifford to add PRBS to clause 4 acronyms

4:01 ACTION: Ian Gifford to change the BT acronym in clause 4 to mean Time Bandwidth

4:15 Finished clause 7.

4:20 Ian Gifford adjourned the meeting.

6:30pm Ian Gifford opened the IEEE P802.15.1 Conference Tutorial presented by Tom Siep and Chatschik Bisdikian –01/046r1.

8:00pm Ian Gifford adjourned the Conference Tutorial.

## Tuesday Morning January 16, 2001

8:14a Ian Gifford called the official Interim Meeting of the TG1 to order..

8:15am Meeting began with a discussion of BT v1.1 release date and our schedule.

8:25am ACTION: Tom Siep decided that he will go over clause 8 outside this meeting.

8.26am Began technical edit of clause 9.

9:40am Finished technical edit of clause 9.

9:41am Went back to clause 7 to verify changes against document –00/159r17.

10:00am Bio-Break

10:35 Began editing clause 7 once again.

11:20 Finished editing clause 7, began to edit clause 10.

12:00 Lunch

1:00pm Began editing clause 10 again.

1:08pm ACTION: Tom Siep is to search the document for capital  MUST words and change them to lower  case.

1:10 ACTION: Ian Gifford for Clause 1 change sort of MAC/PHY to Phy-MAC.

1:15 ACTION: Chatschik Bisdikian for Clause 6 to review David Cypher MIB Inputs and then add a why not MIB sub clause.

2:30pm Finished editing clause 10.

2:35pm Began editing clause 12.

3:00 Bio-Break

3:15 Began editing clause 12 again

3:45 Suspended editing work on clause 12 and began editing on Appendix A (Fujio Watanabe became available).

4:15 Suspended editing on Appendix A, ACTION: Tom Siep to import Fujio Watanabe’s MS Word document into FrameMaker; we then began work  on Clause 12.

4:30 Dinner, Back at 6:30 to review SDL model..

7:00 pm began review of SDL model and a new architecture drawing.

8:00 ACTION: Tom Siep and Chatschik Bisdikian discuss the creation of an intro to the 546 page SDL Model in Annex B.  Ian Gifford/Tom Siep to review and provide draft.  Run by DavidC and TG1 to make sure all is copasetic.  Specifically, playing off the new Bluetooth WPAN Reference Model i.e., adding hyperlinking from L2CAP Protocol sub graphic and the L2CAP SDL Model detail in clause 12.

9:30 Ian Gifford adjourned the meeting.

## Wednesday January 17, 2001

8:00am Ian Gifford called the official Interim Meeting of the TG1 to order.

8:01 Began discussing ballot schedule

8:30 Began working on clause 6.

10:00 Bio-Break

10:15 Continued working on clause 6.

12:00 Lunch

1:00 Continued working on clause 6

2:00 Attendees began working individually on various clauses.

4:45 Ian Gifford adjourned the meeting

## Thursday Morning January 18, 2001

8:05a Ian Gifford called the official Interim Meeting of the TG1 to order.

8:10 Ian Gifford began a session to review with each of the editors as to where we are with each draft standard clauses.

9:00am began working on clause 11.

9:15 decision was made to eliminate all references to MLME which becomes Control Interface, all references to HCI become Control Interface, and all references to Host Control Interface become Control Interface.

10:05 in Clause 11 check for optional/mandatory wording and smooth the text (reading) flow.

10:10 Bio-Break

10:30 Ian Gifford reminded everyone about the next Meeting or Session #11 IEEE 802 Plenary:

Hotel Reservation Deadline: Wednesday, 21Feb01

Please note: The meetings will be held at the Hilton Head Marriott Beach & Golf Resort (previously know as the Hilton Head Hyatt). The purpose of this email is to advise you to make your room reservations as early as possible.  The IEEE 802 room rate is

$165.00++/net.  The Hilton Head Marriott Beach & Golf Resort is located 4 miles from the small Hilton Head Airport (HHH) or an hour's drive from Savannah International Airport (SAV).

For reservations, please call:

Hotel Information:

Hilton Head Marriott Beach & Golf Resort

+1 800 228 9290 (toll free within the USA)

+1 843 686-8400

9:23 Tom Siep discussed the status for Clauses & Annexes for IEEE Std 802.15.1-[2001] Draft 0.8

| IEEE CLAUSE | -00/159r17? | EDITOR ACTION | FM6 | DOC | MIF | HTML | PDF | NOTES |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Front Matter (IEEE Intro Material) | No | Gifford | X |  |  |  |  | Done. |
| Table Of Contents | NA | Siep | X |  |  |  |  | Add line numbers to D0.8 and add normative or informative designation. |
| Clause 1 (Overview) | No | Gifford | X |  |  |  |  | Ian to sort L1 & L2 |
| Clause 2 (References) | No | Siep | X |  |  |  |  | Tom changing sub clause outline headers |
| Clause 3 (Definitions) | Yes | Siep | X |  |  |  |  | Tom to return to Ian for processing when D0.7.4 proof copy is ready. Need to search. |
| Clause 4 (Acronyms and abbreviations) | Yes | Siep | X |  |  |  |  | Tom to return to Ian for processing when D0.7.4 proof copy is ready. Need to search. |
| Clause 5 (General Description) | No | Siep | X |  |  |  |  | Tom to return to Ian for processing when D0.7.4 proof copy is ready. Need to search. |
| Clause 6 WPAN Architecture Overview | No | Bisdikian |  | X |  |  |  | Chatschik to supply update 24Jan01 to Ian/Tom |
| Clause 7 Physical Layer | Yes | Siep | X |  |  |  |  | Done. |
| Clause 8 Baseband | No | Camp | X |  |  |  |  | Tom to send to MichaelC. |
| Clause 9 Link Management Protocol | Yes | Siep | X |  |  |  |  | Done. |
| Clause 10 Logical Link Control and Adaptation Protocol | Yes | Siep | X |  |  |  |  | Done. |
| Clause 11 Host Controller Interface | No | McInnis | X |  |  |  |  | MikeM to smooth the clause e.g., HCI to CI, etc. |
| Clause 12 Service Access Points | No | McInnis | X |  |  |  |  |  |
| Annex A Protocol Implementation Conformance Statement | Yes | Watanabe/Siep |  | X |  |  |  | Tom to integrate |
| Annex B Formal Definitions: SDL (Informative) | Yes | Cypher/Siep/ Gifford |  |  | X |  | X | -00/202r4, (informative), 25Jan01 r5 Rx |
| Annex C Generic Access Profiles | Yes | Siep | X |  |  |  |  | In process. |
| Annex D Optional Paging Schemes | Yes | Siep | X |  |  |  |  | In process. |
| Annex E Bluetooth Test Mode | Yes | Siep | X |  |  |  |  | In process. |
| Annex F Configuration Message Sequence Charts | Yes | Siep | X |  |  |  |  | In process. |
| Annex G Baseband Timers | Yes | Siep | X |  |  |  |  | In process. |
| Annex H Bibliography | Yes | Siep | X |  |  |  |  | In process. |
| IEEE 802.15.1 WWW Site | NA | Gifford |  |  |  | X |  | In process. Add a launch page for IEEE D1.1 and BSIG v1.1 |

Source: From Session #10 Flip Charts.

Questions for David Cypher (scribe was Tom Siep, if questions please contact TomS ():

- PSM Model hole description

- What makes this SDL incomplete?

  - L2CAP SCO

  - LM

  - BB

  - HCI

- Testing staus?

- LLC state machine in SDL?

- Funding help for David Cypher/NIST i.e., Teleogic License v3.6 extension, etc.

- Telelogic SDL outputs?  Are there other outputs e.g., HTML, etc. other than MIF and PDF @ 8.5” x 11”?

ACTION: Ian Gifford to forward the David Cypher questions.

10:10 The DRAFT Closing Report –01/048r0 was approved, Motion made by Ian Gifford, seconded by Mike McInnis, following no discussions nor objections motion passed by unanimous consent.

11:15a Ian Gifford adjourned the 10th Session of the TG1 Interim Meeting.

Post Script

4:15p Tom Siep presented excerpts from the Final Closing Plenary Report to the Full Working Group –00/048r0 (or r1).  The summary of the weeks work was presented on slide 4:

Note: There is NO PLANNED TG1 AD HOC IN FEB01.

## Appendix A – Submissions

Session #10/Monterey Submissions

| 99/ |  | 99004D07P802-15-1 | Draft_Standard | fm | Siep | private1/Draft |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Various Clauses | fm | Various | private1/Draft |
| 00/126 | g | 00126r1P802-15 | TG1-Wireless-802-MW-Mag-Article | doc | Gifford/Marks/O'Hara | Jan01/ |
| 00/159 | g | 00159r16P802-15 | WG Letter Ballot 3 Comments Resolution Worksheet | xls | Siep | Nov00/ |
| 00/202 | p | 00202r4P802-15 | TG1 Integrated BB, LMP, and L2CAP SDL Model | pdf | Cypher | private1/Draft |
| 00/332 | g | 00332r2P802-15 | TG1 Nov00 Minutes | doc | McInnis | Nov00/ |
| 00/375 | g | 00375r1P802-15 | TG1 Project Planning | pdf | Gifford | Jan01/ |
| 00/379 | g | 00379r1P802-15 | TG1-Wireless-802-MW-Mag-Article | ppt | Gifford | Jan01/ |
| 01/020 | g | 01020r1P802-15 | WG Liaison Report #11 | ppt | Gifford | Jan01/ |
| 01/009 | g | 01009r0P802-15 | TG1 Jan01 Minutes | doc | McInnis | Jan01/ |
| 01/014 | g | 01014r2P802-15 | WG TG1 Opening Report | ppt | Gifford | Jan01/ |
| 01/048 | g | 01048r0P802-15 | WG TG1 Closing Report | ppt | Siep | Jan01/ |
| 01/053 | g | 01053r0P802-15 | TG1 Press Kit | ppt | Gifford | Jan01/ |
| 01/046 | g | 01046r1P802-15 | TG1 Tutorial | ppt | Siep | Jan01/ |
| 01/054 | g | 01054r0P802-15 | TG1 Handbook | doc | Gifford | Jan01/ |
| 01/055 | g | 01055r0P802-15 | TG1-Balloting-Tool-Comment-DB-Report | ppt | Gifford | Jan01/ |
| 01/056 | g | 01056r0P802-15 | WG Reflector Report | ppt | Gifford | Jan01/ |

## Appendix B – Attendance List (?)

Note: To be added in –01/009r1.

## Appendix C – Outstanding Action Items (14Nov00)

# IEEE 802.15 WG for WPANs(

# Task Group 1

# Outstanding Action Items, Revision 12

#### Updated: Friday, January 11, 2001

| No | WHAT | WHO | WHEN |
| --- | --- | --- | --- |
| 1 | V1.0/Agreement – We need to monitor the IEEE derivation work to make sure it meets the Copyright License Agreement to Publish Derivative Work between Promoters of the Bluetooth™ Special Interest Group (BSIG) and the Institute of Electrical and Electronics Engineers, Inc. (IEEE) and addendum. | Gifford/Truntzer | Ongoing |
| 2 | V1.1/Agreement - Do we need to change the PAR/copyright for version v1.1? (tentative answer: IEEE PAR no but the v1.1 agreement likely) ACTION: IanG sent an e-mail on this issue. | Truntzer | 11Jan01 |
| 3 | V1.1/Derivative Work - Goal is to publish an IEEE standard or “derivative work” based on the pending Bluetooth v1.1 Core & Profiles Specifications and PICS Errata document. | Gifford/Truntzer | Ongoing |
| 4 | V1.1/D0.8 Production - ACTION: The Editors will review the –00/159r16 and pending DIFFs of BT v1.0B to v1.1 for each section e.g., Radio, Baseband, LMP, L2CAP the section editor needs to: 1.. Determine if each comment lodged against that section have been addressed 2. Indicate if you are willing/able to make the edits recommended. 3.. Produce a report on all comments--by Comment ID--specifying disposition (using the new columns in –00/159r16 to capture editing notes e.g., The edit is applied, etc.) Note: -00/159r16 has to be reviewed and applied to D0.7.3 to create D0.7.4; this later Draft is the proof copy and will be the operative document during Session #10/Monterey 15-19Jan01. ETA 12Jan01. | TG1 Editors | 14Jan01 |
| 6 | IEEE Std 802.15.1-[2001] Draft 0.9 – IEEE SDL Model shall be written to BT v1.1 | Gifford/Cypher | 31Jan01 |
| 7 | SIGnal/IEEE Column - Bluetooth( SIGnal/IEEE Column next step? | Gifford/Ralf San Jose | Ongoing |
| 8 | Telecon/f2f – If needed, set up a follow-up meeting between SIG PMs and IEEE 802.15.1 leadership in January. ACTION: IanG sent an e-mail on this issue. | Gifford/Truntzer | 11Jan01 |
| 9 | PICS Errata - IEEE's Std 802.15.1-[2001] will have a (normative) Protocol Implementation Conformance Statement (PICS) proforma annex. To that end we forwarded 26Sep00 29 dispositioned comments from our recent IEEE Letter Ballot #3 that we believe should be included in errata DB for the Bluetooth PICS documentation set (not directly part of Core or Profile but rather the "Bluetooth ICS & IXIT Proforma" latest v0.9. ACTION: Done. | Watanabe | 9Jan01 |
| 11 | IEEE Sponsor Balloting - ACTION: IanG monitor Balloting Pool invitation response and Balloting Group formation. Note: The IEEE Balloting Center’s Carol Buonfiglio, Associate Administrator, Balloting, +1 732 562 3834 <c.buonfiglio@ieee.org> took a week off and “is backed up” she will send a new Balloting Pool summary for delta processing and will cc on the invitation summary RSVP list - it is due 43 days after release - 24Jan01. | Bisdikian/Gifford | Ongoing |
| 12 | HCI Questions – ACTION: Kris Fleming to contact David Cypher and try to resolve his HCI Command questions. Note: FrancisT was 29Nov00 and will contact KrisF to expedite. We added DavidC’s recent TG1 Reflector query too (. ACTION: IanG sent an e-mail on this issue. | Truntzer/Fleming | 11Jan01 |
| 13 | 3Nov00 Liaison Telecon Minutes – Action Items from Telecon: TG1 Schedule and synch with Bluetooth 1.x We received v1.1 Revised BSIG Schedule to TG1: First review draft posted 12-1-00 (for Associates as v1.2 adopters only) End of review period: 12-18-00 Go/No-Go decision for adoption 12/20/00 It was No-Go. This would put the adoption date at around Jan 31st. IEEE 802.15.1 Project Plan Scenario A in effect (based on a 5Jan01 “nogo”: Jan01 Draft 0.8 ready for WG LB(7) (Jan-Feb) very tight… Jan01 Draft 0.9 ready for WG LB(8) (Feb). Mar01 Draft 1.0 ready for IEEE sponsor ballot. very tight… ACTION: IanG sent an e-mail on this issue 5Jan01. ACTION: E-Mail sent - Early BT v1.1 Release - Can IEEE 802.15 release the next IEEE Draft into a *30 day* Letter Ballot around Friday, 19Jan01? - which would be ~2 weeks ahead of your adoption date. | Gifford/Truntzer Cypher | 11Jan01 |
| 14 | BSIG letter of assurance - IEEE reviewed BSIG offer for a “…grant of a nonexclusive, reasonable and non-discriminatory, nontransferable, nonsublicenseable, worldwide license…” JimK 1Jul99, Subject: Bluetooth SIG Request to submit technology to 802.15. Minor edits applied. ACTION: To submit the BSIG Draft letter of assurance to PM Chairs to review and sign and return to IEEE. | Gifford | Ongoing |
| 15 | IEEE Std 802.15.1-[2001] Draft 0.8 – Add line numbers. | Siep/Gifford | 15-19Jan01 |
| 16 | IEEE Std 802.15.1-[2001] Draft 0.8 – Denote all Annexes as either (normative) or (informative) both in the TOC as well as the Annex. | Siep/Gifford | 15-19Jan01 |
| 17 | IEEE Std 802.15.1-[2001] Draft 0.8 – Review and change Annex B & C to (informative). | Siep/Gifford | 15-19Jan01 |
| 18 | TG1/WG Balloting Tool & Comment DB – The TG1 WG Comment DB will be created in MS Access or FileMaker Pro based on the 802.3ae Balloting Tool; we are adapting it to our needs. Additionally, we have made contact with Walter Pienciak/SPA Admin and have determined how to obtain a comma delimited ASCII output from the Sponsor Balloting process (as well as the standard fax (.PDF) or .HTML) – the goal is easily port to .FP5, .MDB or .XLS. Note: We are planning to provide the LB3 comments in this new DB format to be better prepared for LB7. ACTION: IanG to send an e-mail on this issue to the AC and WG/TG Editors. | Gifford/Siep | 5Jan01 |
| 21 | Session #12/Orlando 14-18May01 – Venue still not signed (likely Radisson Hotel Orlando at the entrance to Universal Orlando 5780 Major Blvd. Orlando, FL 32819 (407) 351-1000). | All | Ongoing |
| 22 | 802.15.1 Handbook, a Designers Companion – The TG1 Leadership will initiate the handbook early this month. ACTION: IanG to send an e-mail on this issue. | All | 8Jan01 |

-EOF-

# Comments

From: David Cypher [david.cypher@nist.gov]

Sent: Monday, January 01, 2001 1:18 PM

To: giffordi@ieee.org; siep@ti.com; michael.d.mcinnis@boeing.com

Cc: david.su@nist.gov; hans Roelofs

Subject: SDLs r4

Ian, Tom, and Michael,

Sorry about no input for action item #4

Action item #5

Here are the SDLs R4 in PDF.  (attached to this email)

I am going to make an assumption, since we are

back to using framemaker, I have created a framemaker

file (mif) for each page of the SDLs, so that the header,

footer, and page numbers can be added as part of the

regular framemaker file.  The naming convention used

is aa_over.mif is the overview map file

aa_sig.mif is the signal definition file

aa_lm.mif is the Link Manager file

aa_lmp.mif is the LMP file

aa_bb.mif is the Baseband file

aa_l2cap.mif is the L2CAP file

All other mif files are the pages associated within each of these

SDL blocks.  (these are WinZip 7.0 and sent separately in another email)

If this is not a good way to proceed, can someone provide the

header, footers, and page numbers?  Or suggest another way to

proceed.

Action item #6

Unknown

Action item #10

As for the signals for the SAP section, use my last submission as an

example and copy the rest from the Signal Definition package of the

SDLs and update with HCI section naming terms.

Action item #12

No response, but then I am not here for telephone calls

David Cypher

-----------------------------------------------------

My next planned day (if possible) to be in the office over the

Martin Luther King Jr. Weekend (i.e. travel to your meeting in CA)

At this time I will not plan on attending CA meeting, probably can do

more by staying here, if I get the chance.

On 12Dec00 John Barr  Provided an oral Minutes, and TG1 asked for written minutes and next steps status unknown to TG1?

From: fujio.watanabe@nokia.com [mailto:fujio.watanabe@nokia.com]

Sent: Tuesday, January 09, 2001 4:56 AM

To: Gifford, Ian C.; siep@ti.com; mcamp@efficient.com

Cc: arto.palin@nokia.com

Subject: PICS

It seems that we have difficulty to publish a new version of PICS till

January meeting. Hopefully we can prepare a new version at next meeting

(based on some information around me. :)

I will talk with you on the meeting time. It may happen that a new version

is coming till then.

Best Regards,

Fujio

--

Fujio Watanabe

Nokia Research Center

P.O.Box407, FIN-00045 Nokia Group, Finland

Tel: +358 7180 37348

Fax: +358 9 4376 6856

Email: fujio.watanabe@nokia.com

http://www.nokia.com

From: Truntzer, Francis L [mailto:francis.l.truntzer@intel.com]

Sent: Tuesday, October 24, 2000 7:07 PM

To: Gifford, Ian C.

Subject: RE: HCI Questions

Ian,

Kris Fleming will answer David's questions and get back to him today or

tomorrow.

Regards

- Francis

-----Original Message-----

From:	Gifford, Ian C. [mailto:giffordi@tycoelectronics.com]

Sent:	Tuesday, October 24, 2000 11:32 AM

To:	Francis L Truntzer (E-mail)

Subject:	HCI Questions

Francis,

In creating the IEEE 802.15.1 "derivative work" we have constructed an SDL

Model and as such we have run into some questions concerning the BT Spec.

and completing the 802.15.1 "derivative work".  Specifically, it would be

very helpful to have someone like Jon Inouye or one of the Bluetooth Host

Controller Interface BT Spec. owners:

HCI Functional Specification Kris Fleming Part H:1

HCI USB Transport Layer Robert Hunter Part H:2

HCI RS232 Transport Layer Nathan Lee Part H:3

HCI UART Transport Layer  Patrik Lundin Part H:4

review the HCI questions below and either provide direct responses to our

SDL editor cc me:

David Cypher

Computer Scientist

NIST

100 Bureau Drive Stop 8920

Gaithersburg, MD  20899-8920

TEL: +1 301 975 4855

FAX: +1 301 590 0932

E-M: david.cypher@nist.gov

or send to me for distribution.

Thanks in advance.

-Ian

HCI signals: HCI_Read_ - and HCI_Write_Hold_Mode_Activity.

Concerns:

1)When the HCI_Write_Hold_Mode_Activity is issued, is action taken

immediately on the items to be suspended?

2) What is the meaning of suspend?

The problems:

Case 1: If the answer to Concern 1 is yes, then How do I suspend a scan in

process during a hold period? Does suspend mean that I stop exactly (timers,

slots, frequency) when this occurs and then continue exactly where it

stopped once it comes out of hold mode?   Or does it mean stop current

session and start a new next time?  But then was not this one of the reasons

for entering hold mode?  There appears to be no restriction on when this HCI

command is issued so there is a possibility for receiving it during hold

mode.

Case 2: If the answer to Concern 1 is no, then when does it take effect?

Immediately if it is not in hold mode, but only after hold mode, if in hold

mode when signal is received. Does suspend mean the same as

HCI_Write_Scan_Enabled?

Case 3: Builds on case 2; If HCI_Write_Hold_Mode_Activity and

HCI_Write_Scan_Enabled are different?

Explain.  Are they leading to the fact that when a device is in sniff or

park that scans can be done?   I think not.  Are they leading that sniff and

park modes should be left in order to carry out scans?  But then why where

these states entered? These states should only be entered when little or no

activity is expected.

Case 4-*:  Consider each of the above cases for when the device is Master

and when it is slave and whether the hold mode was forced or not.  I can not

find a consistent answer to the function/action of this HCI command.

--

Ian Gifford

giffordi@tycoelectronics.com

29Nov00 DavidC wrote: Could someone please read the following sections

IEEE draft 0.7.2  9.3.23 and it subsections and 11.7.2.31 and 11.7.2.32

-or-

Bluetooth Specification v1.0B Part C (LMP) 3.23 and its subsections and

Part H:1 5.2.31 and 5.2.32

and tell me ...

Are these related? (i.e. are these LMP procedures directly related to the

HCI events?)

-OR-

Is the receipt of an LMP_page_mode_req or LMP_page_scan_mode_req or its

associated LMP_accepted

the triggering mechanisms for the Page_Scan_Mode_Change_Event and/or the

Page_Scan

_Repetition_Mode_Change_Event?

Finally if yes, then which one in LMP triggers which one in HCI?

If no, then how are these HCI events triggered?

Thank you

David Cypher

P.S. if some other section(s) provides information leading to an answer,

please let me know.

From: Truntzer, Francis L [mailto:francis.l.truntzer@intel.com]

Sent: Friday, January 05, 2001 12:24 PM

To: Gifford, Ian C.

Subject: RE: Dec00/Jan01 Telecon Bridge Info

Ian,

It was No-Go.  We wanted the various sections owners to review the drafts

after the corrections were made. This bumped us into the holiday period.

New Go/No-Go decision date is now Jan 10 &11 (BARB & PM) .  Confidence for

Go is high. This would put the adoption date at around Jan 31st.

Regards

- FT

From: Truntzer, Francis L [mailto:francis.l.truntzer@intel.com]

Sent: Sunday, December 10, 2000 11:01 PM

To: Gifford, Ian C.

Subject: RE: V1.1 Status?

Ian,

With my apologies for the delayed response,  the latest target dates are as

follows (in case you did not already know):

-	First review draft posted 12-1-00 (for Associates as v1.2 adopters

only)

-	End of review period: 12-18-00

-	Go/No-Go decision for adoption 12/20/00

-	If  Go:

-	Adoption will be 3 weeks later (circa 1/11/01)

-	If No-Go

-	Target new spec revision for 2nd week of January and adoption 3

weeks afterwards (Circa 2/1/01)

Regards,

- FT

Question on Action item 16

>SDL model: updates from SIG and from IEEE

>o IEEE understands the BSIG position vis a vis the SDL Model or Annex B;

IEEE agreed that the SDL >Model (Annex B) will be an informative annex for

a couple of years i.e., post accreditation.

>o IEEE will continue to review BSIG SDL Additional Proposals as well as

introduce some others for >consideration.

From this last bullet item does BSIG have an SDL?  Does somebody else have

one?  Boy, from

no SDLs available to competing SDLs.  Wow!  If so, I would like to jump

ship as soon as possible,

and start writing my memoir.

From reviewing the Liaison from BSIG it appears that BSIG ...

1) does not understand what an SDL is,

An SDL is not an implementation.  An SDL is a description just like

the English description

that is currently contained in the Bluetooth Specification.  Has the

English description of the

Bluetooth Specification been tested to pass the TTCN and Unplug

fest?   Working with

Telelogic to create an implementation I do not see happing.  Working

with Telelogic to

Co-simulate the TTCN test vectors and the SDL model could be

possible.    Creating an

implementation would be no proof that the SDLs are/or are not

Bluetooth.  All it would

show is that the implementation is/is not.

2) will never approve the SDL,

If the TTCN tests are sufficient to receive the seal of approval for

real devices, why then

is it not sufficient for the SDLs?  What else does the BSIG want the

SDLs to pass?

May be I should have spent my time writing a book, instead of the SDLs.  :-)

David Cypher <I WILL BUY IT IF YOU WRITE IT (

From: Gifford, Ian C.

Sent: Thursday, December 28, 2000 3:08 PM

To: 'w.pienciak@ieee.org'

Cc: 's.kahofer@ieee.org'; Luigi Napoli (E-mail); Denise P. Scozzafava

(E-mail); Tom Siep (E-mail)

Subject: RE: FW: DRAFT Invitation to Ballot Cover Letter

Sounds great!  I will work w/ our DB expert Tom Siep and we will get back to you.

FWIW we are currently trialing the IEEE 802.3 "Balloting Tool"; we are reviewing this as a next step for our 802.15 WG Ballot/Comment needs.  The Instructions and an example are provided for the comment fields - again this is a trial and we will get back to you to finalize our Sponsor Ballot needs.

Note: due to the length of our Draft (>1200 pages) we have been discussing with 802.3, 802.11, and 802.16 how to process large documents and large amounts of comments...IMO there is none better than 802.3.  BTW 802.3 distributes a nifty run-time version that spits our *.CSV - great for local (read off-line) review and commenting vs. an on-line only approach...

<snip>Geoff Thompson:

What I have been using for years is Filemaker Pro. I used it for doing

comment resolution before Howie and Howard generated their tool. I use it

for the 802.3 attendance database. I also use it for preparing and

formatting my own comments. My own tool drops out text in the input format

for the master database...

I discovered that I could distribute a run-time version of my own tool

royalty free if I generated it with Filemaker Pro Developer Version.

</snip>

Thanks and have a happy new year!

--

Ian Gifford

giffordi@tycoelectronics.com

-----Original Message-----

From: Walter Pienciak [mailto:wpiencia@spadev.stds.ieee.org]

Sent: Thursday, December 28, 2000 2:15 PM

To: Gifford, Ian C.

Cc: Walter Pienciak (E-mail); 's.kahofer@ieee.org'; Luigi Napoli

(E-mail); Denise P. Scozzafava (E-mail); Tom Siep (E-mail)

Subject: RE: FW: DRAFT Invitation to Ballot Cover Letter

Hi, Ian,

Sorry for the delay in responding:  I was out on vacation.

As each ballot/comment is received by the system, the balloter/commenter

and the working-group chair receive a copy of the ballot/comment by

e-mail.  There is a CC option that can be enabled, allowing copies

to be sent to others (or to a list) as well.  This should allow you

to get a quick jump on issues.

Once the ballot starts, you'll see what data is being sent.  If, during

the balloting period, you can send me an ordered list of the fields you

track, I can work a program up to send you a "something"-delimited file

at the end of the balloting period with all the comments or ballots

included.  Or, ideally, whoever maintains the database at your end could

write the script that takes the desired info from each e-mail and

imports it into the database as the ballot proceeds.

Walter

__

Walter Pienciak

Manager of Electronic Information, IEEE Standards Association

w.pienciak@ieee.org    http://standards.ieee.org/people/w.pienciak/

+1 303 527 0934        P.O. Box 3780, Boulder, CO  80307-3780

On Thu, 14 Dec 2000, Gifford, Ian C. wrote:

> Hi Walter,

>

> I have been speaking with Luigi Napoli, Steve Kahofer, Denise Scozzafava,

> and Tom Siep (our WG Technical Editor).  Your name came up and I wanted to

> explore the following IEEE 802 Working Group question/request.

>

> Based on Steve Kahofer's response:

>

> IG>Q2 What is the Voting file format as well as Comment file format that we

> receive from you AFTER the Sponsor Ballot has completed?

> SK>A2 It is a print program from 4D that we fax or save to HTML and send as

> a email attachment.

>

> the IEEE 802.15 Working Group for WPANs http://ieee802.org/15 wants to know

> if we can also obtain the Balloting Center/Sponsor Ballot comment output

> into a comma delimited file and/or some other MS Access or MS Excel readable

> format?  Our purpose is to have a DB and/or flatfile to easily manipulate

> the comments.

>

> Note 1: I have looked at the IEEE-SA E-Balloting XML Specification info but

> I am not familiar with this...UNIX newbie :).

> Note 2: The Invitation-to-ballot was just mailed yesterday to ~85 people and

> we expect to be entering our first WG Sponsor Ballot in Mar01.  Our

> expectation is receive ~1000 comments.  Not a big deal, I suspect, for the

> Balloting Center but we want to be able to QUICKLY (1) data mine/resolve the

> comments and (2) share the comments internal to IEEE as well as externally

> too.

>

> I can be reached via the following:

>

> Mr. Ian Gifford, 802.15 VC

> Director of Standards

> M/A-COM, Inc.

> 1011 Pawtucket Boulevard

> Lowell, MA 01853-3295, USA

> TEL +1 978 442 4650

> FAX +1 978 442 5442

> MOB +1 978 815 8182

> E-M giffordi@tycoelectronics.com

>

> --

> Ian Gifford

> giffordi@tycoelectronics.com

>

> -----Original Message-----

> From: s.kahofer@ieee.org [mailto:s.kahofer@ieee.org]

> Sent: Tuesday, November 28, 2000 10:17 AM

> To: Gifford, Ian C.

> Subject: Re: FW: DRAFT Invitation to Ballot Cover Letter

>

>

>

> Ian,

>

> Q1. Unix filesystem and MySQL and 4D internally. However, the only support

> method for importing ballots and comments is the web interface. If you are

> considering a data dump from a group data source into our system, check out

> the XML data format:

> http://standards.ieee.org/resources/spasystem/e-balloting_xml_spec.html

>

> Q2. It is a print program from 4D that we fax or save to HTML and send as a

> email attachment.

>

> Q3. Sorry, don't know. Suggest you check with the other 802 groups

>

> Good luck,

>

> Stephen Kahofer

> Mgr. Technical Programs/Balloting Center

>

> IEEE Standards

> phone +1 732/562-5540 fax +1 732/562-1571

> s.kahofer@ieee.org

>

>

>

>

>                     "Gifford, Ian C."

>

>                     <giffordi@tycoelectr        To:     "Steve Kahofer

> (E-mail)" <s.kahofer@ieee.org>

>                     onics.com>                  cc:

>

>                                                 Subject:     FW: DRAFT

> Invitation to Ballot Cover Letter

>                     11/27/00 03:29 PM

>

>

>

>

>

>

>

>

>

> NOT FOR RELEASE; FYI.

>

> Steve,

>

> I spoke to Denise last week and she mentioned I should contact you in terms

> of the up and coming 802.15.1 electronic voting and comments.

>

> Q1 What type of DB do you/IEEE Ballot Center use?

> Q2 What is the Voting file format as well as Comment file format that we

> receive from you AFTER the Sponsor Ballot has completed?

> Q3 At the moment we are converting from MS Excel (flat file) to MS Access

> (relational) and we wanted to know if anyone has already created a Comment

> DB we can use...we are still in a 802.15 Working Group Ballot phase and the

> numbers of comments are getting unwieldy.

>

> Input?

>

> --

> Ian Gifford

> giffordi@tycoelectronics.com

>

> -----Original Message-----

> From: Gifford, Ian C.

> Sent: Monday, November 27, 2000 2:48 PM

> To: Denise P. Scozzafava (E-mail); Bob F. Heile (E-mail)

> Cc: Jim Carlo (E-mail); Chatschik Bisdikian (E-mail); Tom Siep (E-mail)

> Subject: DRAFT Invitation to Ballot Cover Letter

>

>

> Denise - Per our discussion I have attached a DRAFT Invitation to Ballot

> Cover Letter for the pending LAN/MAN 802.15 Balloting Pool invitation.

>

> Bob - Please assign a doc number as well as review and approve; cc this

> list.

>

> Hopefully we are able to send out this invitation to the LAN/MAN 802.15

> Balloting Pool this Friday, 1Dec00.  We understand that the invitation RSVP

> is 43 days - this would complete the Invitation to Ballot on Friday,

> 12Jan01

> (or Monday, 15Jan01) before our next Meeting (Session #10/Monterey

> 15-19Jan01).  This will allow the Sponsor enough time to form the 802.15.1

> Balloting Group.

>

> Again, we believe that the Draft will be ready for IEEE sponsor ballot in

> March 2001.

>

> --

> Ian Gifford

> giffordi@tycoelectronics.com

>

>

> (See attached file: 00xxxr0P802-15_TG1-Invitation-to-ballot.doc)

>

>

>