IEEE 802.15

Wireless Personal Area Networks(

| Project | IEEE 802.15 Working Group for WPANs( |
| --- | --- |
| Title | IEEE 802.15.1 TG1 Minutes Session #11/Hilton Head Island |
| Date Submitted | [21 March 2001] |
| Source | [Ian Gifford] [M/A-COM, Inc.] [1011 Pawtucket Boulevard Lowell, MA 01853-3295, USA] | Voice: [+1 978 442 4650] Fax: [+1 978 442 5442] E-mail: [giffordi@tycoelectronics.com] |
| Re: | [01/102 g TG1 Mar01 Minutes doc Gifford dated 20Mar01] |
| Abstract | [IEEE 802.15.1 Task Group 1 Minutes] |
| Purpose | [Official minutes of the Task Group 1 during Session #11/Hilton Head Island 12-15Jan01.] |
| Notice | This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein. |
| Release | The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15. |

Unapproved Minutes of the IEEE 802.15.1 Task Group 1

IEEE 802.15 Plenary Meeting – Session #11

Hilton Head Marriott Beach & Golf Resort (previously know as the Hilton Head Hyatt)

Hilton Head Island, SC USA

12-15Mar01

## Monday, 12 March 2001

8:00a Ian Gifford called the ad hoc Meeting or pre Session #11 of the TG1 to order.

8:01 Ian Gifford provided an overview of Letter Ballot #8:

- 9Feb01 12am EST; LB8 Opened & 11Mar01 12am EST; LB8 Closed

  - To submit the contents of document IEEE P802.15.1/D0.8.0 to Sponsor Ballot [default recirculation ballot].

- LB8 Summary

  - There were 74 Voting members. 51 submitted their vote.

  - The return ratio is 51/74 = 69 % (50 % is required) and the abstention rate was less than 30% of those voting.  The ballot is valid.

  - Motion passed with 46/4/1 or 92 %.

- We received 377 Comments: 200 “e”, 85 “E”, 48 “t”, and 44 “T”, document –01/117r1

3:30p Ian Gifford called the official Plenary Meeting or Session #11 of the TG1 to order.

3:31 Introductions (4 people in attendance).  Note: See appendix for Session #11/HH Attendance List.

3:32 The agenda –01/096r0 was approved, Motion made by Ian Gifford, seconded by Mike Camp, following no discussions nor objections motion passed by unanimous consent.

3:33 The previous meeting minutes –01/109r1 were reviewed, minor edits were applied and then approved, Motion made by Ian Gifford, seconded by Michael Camp, following no discussions nor objections motion passed by unanimous consent.  Note: Archived Minutes will change to –01/109r2 [01009r2P802-15_TG1-Approved-minutes-from-Monterey.doc]

3:35 TG1 began the review and discussion of what we needed to be accomplish with the LB8 IEEE Draft P802.15.1/D0.8.0 Comment Resolution DB document –01/117r1

3:40 Ian Gifford formed the LB8 Ballot Review Committee – consisting of Tom Siep, David Cypher, Michael Camp, and Ian Gifford.  Assisted by Fujio Watanabe, and others during the Session.

3:45 Tom Siep suggested that we run the resolution phase and the editing phase concurrently (as long as we did not delay the resolution phase with the parallel Adobe FrameMaker editing; “…this will shave off a week of work if we hold to schedule.”

3:50 Ian Gifford overviewed the Letter Ballot #8 database which is in MS Access 2000 and the native or incoming MS Excel flat file.  The LB8 Ballot Review Committee (BRC) discussed and agreed to remain in MS Excel 2000 for this ballot; document –01/117r1.

4:00 Ian Gifford overviewed the 802.3 Comment Resolution methodology:

Figure 1 802.3 Comment Status/Response Status Graphic

The BRC agreed to adopt this methodology and resolve the LB8 comments based on the coding.  The BRC began the comment resolution.

6:30 Ian Gifford adjourned the meeting; for pizza and the WG Editors Meeting.

6:30 Tom Siep opened the IEEE P802.15.1 Conference Tutorial presented by Tom Siep –01/xxxr0.

8:00 Tom Siep adjourned the Conference Tutorial.

8:00 Ian Gifford re-opened the meeting.

The BRC resumed the comment resolution.

9:00p Ian Gifford adjourned the meeting.

## Tuesday Morning March 13, 2001

8:00a Ian Gifford called the official Plenary Meeting of the TG1 to order.

The BRC resumed the comment resolution.

9:30p Ian Gifford adjourned the meeting.

## Wednesday March 14, 2001

8:00a Ian Gifford called the official Plenary Meeting of the TG1 to order.

The BRC resumed the comment resolution.

11:00 The DRAFT Closing Report –01/174r0 was used to capture a TG1 Motion approved, Motion

“I move that the 802.15.1 TG1 approve the submission of a motion to the WG to request that the WG Chair seek ExCom approval for forwarding IEEE Draft 802.15.1/D1.0 to LMSC letter ballot, based on a successful completion of a WG re-circulation ballot.”

Non Technical 50% (Procedural)

Moved: Tom Siep

Second: Michael Camp

Y/N/A: 4/0/0, PASSED

following no discussions nor objections motion passed by unanimous consent. [01174r0P802-15_WG-TG1-Closing-Report.ppt]

2:45 Ian Gifford adjourned the meeting for the WG Meeting.

Note: Here is the results of the WG motion; please refer to the WG Minutes –01/101r0 for the official record:

3:10 The DRAFT Closing Report –01/174r0 was used to capture a WG Motion approved, Motion

“I move that the 802.15 WG Chair seek ExCom approval for forwarding IEEE Draft 802.15.1/D1.0 to LMSC letter ballot, based on a successful completion of a WG re-circulation ballot.”

Non Technical 50% (Procedural)

Moved: Ian Gifford

Second: Tom Siep

Y/N/A: 18/4/11, Passed

following no discussions nor objections motion passed by unanimous consent. [01174r0P802-15_WG-TG1-Closing-Report.ppt]

Note: The conditional approval expires at the opening of the next plenary; 9Jul01

8:00 Ian Gifford re-opened the meeting.

The BRC resumed the comment resolution.

9:00p Ian Gifford adjourned the meeting.

## Thursday Morning March 15, 2001

8:00a Ian Gifford called the official Plenary Meeting of the TG1 to order.

The BRC resumed the comment resolution.

11:00 The BRC summarized the results of their effort to resolve the LB8 comments with the following:

| Comment Status/Response Status | WG | Next Steps |
| --- | --- | --- |
| Accepted/Closed (AC): | 183 | Distribute report -01/117r8 from the LB8 Ballot Review Committee. |
| Accepted/Open (AO): | 135 | Apply edits and then distribute report from the LB8 Ballot Review Committee. |
| Accepted/Unsatisfied (AU): | 8 | Submit Bluetooth Errata; request and follow up response. |
| Rejected/Closed (RC): | 51 | Submit decline letters; request possible withdrawal of the objection via an affirmation or change the objection to an abstention. |
| Total | 377 |  |

The BRC applied LCD approaches to reduce the status entries.  Ideally all 377 go to AC or RC.

There were four (4) voters and it was generally assumed that three of the four would reverse their No Vote to a Yes or Abstain based on the BRC work.  ACTION: The BRC designated Ian Gifford to submit, via the WG Chair, decline letters as well as 1:1 contact to initiate awareness of the LB8 status.

10:30 Ian Gifford reminded everyone about the next Meeting or Session #12 IEEE 802.15 Interim:

Hotel Reservation Deadline: 16Apr01 or when fully booked.

Orlando Airport is 15-20 minutes from the Hotel. There are two (2) Airport to Hotel Shuttle (1) Mears +1 407 423 5566, and (2) Transtar +1 407 856 7777 - both one way is ~$14.00, round trip is ~$25.00, Taxi is ~$30.00

$139.00 + 11% tax, room booking availability is 3May to 26May01,  The Hotel reservation deadline is16Apr01 or when fully booked.   Ask for “IEEE802”

Hotel Information:

Radisson Hotel Orlando at the entrance to Universal Orlando

5780 Major Boulevard Orlando, FL 32819 USA

+1 800 327 2110 (toll free within the USA)

+1 407 351 1000

9:23 Tom Siep discussed the status for Clauses & Annexes for IEEE Std 802.15.1-[2001] Draft 0.8

| IEEE CLAUSE | -01/117r8 applied and verified? | EDITOR ACTION | FM6 | DOC | MIF | HTML | PDF | NOTES |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Front Matter (IEEE Intro Material) | No | Gifford | X |  |  |  |  | Verify all edits applied. Review. |
| Table Of Contents | No | Gifford | X |  |  |  |  | Verify all edits applied. Review. |
| Clause 1 (Overview) | No | Gifford | X |  |  |  |  | Review and apply Style Manual and IEEE-SA Usage |
| Clause 2 (References) | No | Gifford | X |  |  |  |  | Verify all edits applied. Review. |
| Clause 3 (Definitions) | No | Gifford | X |  |  |  |  | Verify all edits applied. Review. |
| Clause 4 (Acronyms and abbreviations) | No | Gifford | X |  |  |  |  | Verify all edits applied. Review. |
| Clause 5 (General Description) | No | Gifford | X |  |  |  |  | Verify all edits applied. Review. |
| Clause 6 WPAN Architecture Overview | No | Gifford, et. al. |  | X |  |  |  | Verify all edits applied. Review. |
| Clause 7 Physical Layer | No | Siep | X |  |  |  |  | Compare BSIG v1.1 22Feb01 to Clause, verify all edits applied. Review. |
| Clause 8 Baseband | No | Camp | X |  |  |  |  | Analyze DavidC Baseband Errata Inquiry response procedures input. Verify all edits applied. Review. |
| Clause 9 Link Management Protocol | No | Siep | X |  |  |  |  | Verify all edits applied. Review. |
| Clause 10 Logical Link Control and Adaptation Protocol | No | Siep | X |  |  |  |  | Verify all edits applied. Review. |
| Clause 11 Host Controller Interface | No | McInnis | X |  |  |  |  | Verify all edits applied. Review. |
| Clause 12 Service Access Points | No | McInnis | X |  |  |  |  | Verify all edits applied. Review. |
| Annex A Protocol Implementation Conformance Statement | No | Watanabe/Gifford | X |  |  |  | X | Verify all edits applied. Review. |
| Annex B Formal Definitions: SDL (Informative) | No | Cypher/Gifford |  |  | X |  | X | Verify How To produce Annex B link or embed. Monitor -00/202r5, ETA 30Mar01 |
| Annex C Generic Access Profiles | No | Siep | X |  |  |  |  | Verify all edits applied. Review. |
| Annex D Optional Paging Schemes | No | Siep | X |  |  |  |  | Verify all edits applied. Review. |
| Annex E Bluetooth Test Mode | No | Siep | X |  |  |  |  | Verify all edits applied. Review. |
| Annex F Baseband Timers | No | Siep | X |  |  |  |  | Verify all edits applied. Review. |
| Annex G Configuration Message Sequence Charts | No | Siep | X |  |  |  |  | Verify all edits applied. Review. |
| Annex H Bibliography | No | Siep | X |  |  |  |  | Verify all edits applied. Review. |
| IEEE 802.15.1 WWW Site | NA | Gifford |  |  |  | X |  | In process. Add a launch page for IEEE Draft P802.15.1/D0.9.0 thru D1.1 and BSIG v1.1 |

Source: From Session #11 Flip Charts.

10:10 The DRAFT Closing Report –01/048r0 was approved, Motion made by Ian Gifford, seconded by Mike Camp, following no discussions nor objections motion passed by unanimous consent.

11:15a Ian Gifford adjourned the 11th Session of the TG1 Plenary Meeting.

TG1 would like to thank the WG for affirming Letter Ballot #8!

Post Script

~11:00p Bob Heile presented, Thursday, 15Mar01, the BRC LB8 Summaries from the Final Closing Plenary Report to the SEC –01/183r0.  The purpose was to garner conditional approval:

Move that the ExCom forward IEEE Draft 802.15.1/D1.0 to Sponsor ballot, based on a successful completion of a WG re-circulation ballot. Conditional approval to expire at the beginning of the Portland Plenary Meeting.

Non Technical 50% (Procedural)

Moved: Bob Heile

Second: Stuart J. Kerry

Y/N/A: 11/0/0

Note dated Friday, March 16, 2001 6:34 AM: Motion passed. Major questions/concerns that I responded to:  why was abstain rate so high in vote to forward to SEC (bob grow). 37 is a large number of comments to reject for one voter (i think also bob grow). what happens if the SIG rejects the 8 AUs (paul nikolich).   Attached –01/183r0 is a copy of the presentation as presented.  we can have a con call if you would like more details. generally no resistance as long as we adhere to the rules of conditional approval to the letter.

## Appendix A – Submissions

Session #11/HH Submissions

| 99/ | p | 99000D08P802-15 | IEEE Draft P802.15.1/D0.8.0 | pdf | Siep | private/Draft/ |
| --- | --- | --- | --- | --- | --- | --- |
| 00/126 | g | 00126r1P802-15 | TG1-Wireless-802-MW-Mag-Article | doc | Gifford/Marks/O'Hara | Mar01/ |
| 00/126 | g | 00126r2P802-15 | TG1-Wireless-802-MW-Mag-Article | doc | Gifford/Marks/O'Hara | Mar01/ |
| 00/126 | g | 00126r3P802-15 | TG1-Wireless-802-MW-Mag-Article | pdf | Gifford/Marks/O'Hara | Mar01/ |
| 00/379 | g | 00379r1P802-15 | TG1-Wireless-802-MW-Mag-Article | ppt | Gifford | Jan01/ |
| 00/375 | g | 00375r1P802-15 | TG1 Project Planning, Revision | pdf | Gifford | Mar01/ |
| 01/009 | g | 01009r2P802-15 | TG1 Jan01 Minutes, Approved | doc | McInnis | Mar01/ |
| 01/096 | g | 01096r0P802-15 | TG1 Tentative Agenda | xls | Gifford | Mar01/ |
| 01/102 | g | 01102r0P802-15 | TG1 Mar01 Minutes, Unapproved | doc | Gifford | Mar01/ |
| 01/107 | g | 01107r0P802-15 | WG TG1 Opening Report | ppt | Gifford | Mar01/ |
| 01/112 | g | 01112r0P802-15 | WG Liaison Report #12 | ppt | Gifford | Mar01/ |
| 01/117 | g | 01117r0P802-15 | WG LB8 Comment Form | xls | Gifford | Mar01/ |
| 01/117 | g | 01117r1P802-15 | WG LB8 Comment Form, merge from all LB8 Comments | xls | Gifford | Mar01/ |
| 01/117 | g | 01117r4P802-15 | WG LB8 Comment Form, LB8 BRC Resolution #1 | xls | Gifford | Mar01/ |
| 01/117 | g | 01117r8P802-15 | WG LB8 Comment Form, LB8 BRC Resolution #2 | xls | Gifford | Mar01/ |
| 01/118 | p | 01118r0P802-15 | Differences from IEEE Draft P802.15.1/D0.7.2 to IEEE Draft P802.15.1/D0.8.0 | zip | Siep | private/Draft/ |
| 01/174 | g | 01174r0P802-15 | WG TG1 Closing Report | ppt | Gifford | Mar01/ |
| 01/053 | g | 01053r1P802-15 | TG1 Press Kit | ppt | Gifford | Mar01/ |
| 01/185 | g | 01185r1P802-15 | TG1 IETF Presentation | ppt | Siep | Mar01/ |

## Appendix B – Attendance List (?)

[To be added]

## Appendix C – Outstanding Action Items ()

[To be added]

-EOF-