IEEE P802.15

Wireless Personal Area Networks

| Project | IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs) |
| --- | --- |
| Title | AltPHY Study Group Draft Schedule Proposal |
| Date Submitted | 26 Nov 2001 |
| Source | [Rick Roberts] [XtremeSpectrum, Inc.] [8133 Leesburg Pike, Suite 700 Vienna, Va. 22182 | Voice: [ 703.269.3043 ] Fax: [ 703.749.0248 ] E-mail: [ rroberts@xtremespectrum.com ] |
| Re: |  |
| Abstract | This document presents a draft of an Alternate PHY study group schedule for consideration by the group. |
| Purpose |  |
| Notice | This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein. |
| Release | The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15. |

Notice and Statement

This document represents solely the opinions of IEEE member Rick Roberts and is offered to the Alt Phy Study group as an independent contribution in an effort to build consensus on a Study Group Schedule, said schedule to be determined by group consensus.

Schedule

  - Approve 15.3a in Austin (November meeting) and shortly thereafter issue a Call for Applications.

  - Conference calls between Austin and January meeting to establish applications.

  - At January meeting, present application summary.  Start work on PAR and 5 Criteria.  Start work on selection criteria.

  - Conduct conference calls between January and March meetings to finish PAR and 5 criteria and finish selection criteria.

  - March meeting – Approve PAR and 5 Criteria.  Present requirements document and approve selection criteria.  PAR approval by ExCom.  Issue the CFP with the deadline being prior to the May meeting.

  - Between March and May, review proposals as they are submitted.  Evaluate proposals against the selection criteria.

  - May … Proposal presentations and proposal evaluation against the selection criteria.

  - Between the May and July meetings, continue proposal evaluations.

  - In July – conduct proposal selection voting, generate baseline text and vote to accept the baseline text.

  - Between July and September meetings, generate draft text for presentation in September.

  - September … approval of draft text.  Approval of a letter ballot.

Proposed IEEE802.15.3a Key Events

| November (Plenary) | Approve 15.3a Study Group Issue Alt PHY CFA (applications) |
| --- | --- |
| January (Interim) | Start work on Selection Criteria Work on PAR and 5 Criteria Present Applications Summary |
| March (Plenary) | Approve PAR and 5 Criteria by WG Present Requirements document and approve Selection Criteria Issue CFP (proposals) Approval of PAR by ExCom (note: all aspiring 15.3a voters need to start attendance at this meeting) |
| May (Interim) | Proposal Presentations Proposal evaluation against selection criteria |
| July (Plenary) | Proposal Selection Voting Generation and acceptance of baseline draft text |
| September (Interim) | Presentation and approval of Alt PHY draft text Approval of letter ballot |