IEEE P802.15

Wireless Personal Area Networks

| Project | IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs) |
| --- | --- |
| Title | AltPHY Study Group Opening Report July 02 |
| Date Submitted | 8 July 2002 |
| Source | [Rick Roberts] [XtremeSpectrum, Inc.] [8133 Leesburg Pike, Suite 700 Vienna, Va. 22182 | Voice: [ 703.269.3043 ] Fax: [ 703.749.0248 ] E-mail: [ rroberts@xtremespectrum.com ] |
| Re: |  |
| Abstract |  |
| Purpose |  |
| Notice | This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein. |
| Release | The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15. |

IEEE802.15.SG3a Opening Report

- Conducted work on documents via email so as to get worldwide participation.  Most of the work was on the Technical Requirements (02104) and on the Selection Criteria (02105).

- Had a great response to the call for channel model contributions.  Received 12 contributions from 9 individuals.  These contributions will get a first hearing on Tuesday, July 9.

- Channel model subcommittee organized by Jeff Foerster to process the channel model contributions into a recommended channel model for consideration by the study group.

- Work in Vancouver is to completion doc 02105, “Selection Criteria” and make significant progress towards selecting a channel model for group consideration.

- On-going work in IEEE802.15.3 is causing a two month slippage in the schedule of SG3a but this works to our advantage because it gave us time to work on the channel model.  Hope to start hearing alternate PHY proposals starting the November meeting.

Overall the study group participation has been excellent with a Sydney attendance of 56 individuals.