IEEE P802.15

Wireless Personal Area Networks

| Project | IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs) |
| --- | --- |
| Title | AltPHY Study Group Opening Report May 02 |
| Date Submitted | 13 May 2002 |
| Source | [Rick Roberts] [XtremeSpectrum, Inc.] [8133 Leesburg Pike, Suite 700 Vienna, Va. 22182 | Voice: [ 703.269.3043 ] Fax: [ 703.749.0248 ] E-mail: [ rroberts@xtremespectrum.com ] |
| Re: |  |
| Abstract |  |
| Purpose |  |
| Notice | This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein. |
| Release | The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15. |

IEEE802.15.SG3a Opening Report

- Conducted eight Conference Calls between St. Louis and Sydney meeting.  Work accomplished was the essential completion of the Technical Requirements (02104) and the PAR & 5C (02103).

- Work in Sydney is to completion (hopefully) doc 02105, “Selection Criteria” and completion of Call for Proposals in support of Alt PHY presentations starting at the September meeting.

- Issued a Call for UWB Channel models for presentation and selection at the July meeting (02208r0).  Proposals are due 24 June 2002, 5 PM PDT.

- On-going work in IEEE802.15.3 is causing a two month slippage in the schedule of SG3a but this worked to our advantage because it gave us time to work on the UWB channel models.

Overall the study group participation has been excellent and the group is staying on schedule.