IEEE P802.15

Wireless Personal Area Networks

| Project | IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs) |
| --- | --- |
| Title | AltPHY Study Group Closing Report May 02 |
| Date Submitted | 17 May 2002 |
| Source | [Rick Roberts] [XtremeSpectrum, Inc.] [8133 Leesburg Pike, Suite 700 Vienna, Va. 22182 | Voice: [ 703.269.3043 ] Fax: [ 703.749.0248 ] E-mail: [ rroberts@xtremespectrum.com ] |
| Re: |  |
| Abstract |  |
| Purpose |  |
| Notice | This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein. |
| Release | The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15. |

IEEE802.15.SG3a Closing Report

- 802.15.SG3a met for 9 sessions Sydney.

- The total attendance was 56 people.

- Heard 1 technical presentation on UWB PRF:

- Doc 02211r1, Roberto Aiello

- General Atomics

- Continued Work on 3 Documents

- 02103 Par & 5 Criteria

- 02104 Technical Requirements

- 02105 Selection Criteria

- Highlights:

- Refined the definition of where the 110 Mbps rate is measured (PHY-SAP) and how it is measured

- Worked on defining requirements for Simultaneously Operating Piconets

- Refined Requirement on Aggregate Bit Rates and Capacity

- Formulated a more concise understanding of acceptable TG3 MAC supplements in support of alternate PHY

- Aligned the Draft PAR, Technical Requirements and Selection Criteria (made them consistent)

- Status of documents

- Waiting on UWB Channel Model (TBD for July meeting)

- Waiting on Interference and Coexistence subclauses

- 02103 PAR & 5 C (with revision) in “Bob H.’s” input basket

- 02104 Technical Requirements 95% done

- 02015 Selection Criteria 60% done

- Schedule Status

- At least a 2 month slip on seeking TG status because of activity in TG3 …

- Plan to issue “Notice of Pending Call for Proposals” prior to July meeting to give industry and academia notification of our activity and desire for proposals … submittal dates will be TBD.

- July meeting will be dominated by channel model selection

- September meeting – still hoping to start hearing proposals

- November meeting – hoping to have TG status and start proposal down-selection

Work from now until the July meeting will be done via the SG3a exploder to accommodate our global participants.  Additional work will be done via conference calls when necessary with conference call detail to be provided as needed. (PS. We are taking next week – 20 to the 24 of May off).

PC Committee Input:

Study group IEEE802.15.SG3a is studying alternative PHYs for the draft IEEE802.15.3 MAC.  The accomplishments during the St. Louis plenary were:

- Continued refining our selection criteria documents which will be used for the process of proposal evaluation

- Participation in SG3a can be achieved by subscribing to the SG3a email exploder

(sorry Jim … nothing too exciting … just a lot of detailed technical work)