## Slide 1: Disconnect detection ad hoc meeting
Attendees:
Chris Cullin, Fred , Roger, Dave, Yair, Steve,
Dan Dove, Thong, Scott, Rich

## Slide 2
    Scope of work
      To demonstrate technical and economical feasibility of PSE based ac disconnect detection and determined if there is impact on previous functions in the draft.

## Slide 3
    Testing to be performed
      Define black box test set up parameters in which will be used by PD vendors to evaluate potential problems and will be reported to the ad hoc when found.
      eSend over the reflector to adhoc memebers the standard circuit for all testing (Yair)
      (Yair,Dave,Thong)
      Tests will done in order to confirm Table 12 by checking min/max parameters
      Audio interference with existence phones, LCD – RF interference (Roger,Scott)
      (Resources: Phone, Single port PSE)
      Immunity tests (check specifically at line frequency) (Roger,Yair(high power PD))
      (Resources: Phone, Single port PSE)
      EFT test (2 port tests) (Roger)
      EN55024 (Scott), EN55022/CISPR22/FCC NB30/MPT 1570 (2 port tests) (Roger)
      (Resources: Phones, 4 ports PSE min)
      Sensitivity to line frequency and ringing interference with CAT 3 cable (Yair)
      (Use florescent turn on/turn off to test sensitivity)
      (Resources: Phones, Ring generators, 1 ports PSE min)
      To define the pulse spectrum of the ac signal (Yair)
      (Resources: Simulations, single port)
      Test how over-current affected by the ac disconnect pulses(Yair, Dave)
      (Resources: Simulations, Lab tests, single port)
      Evaluate the impact of two Midspan PSE’s with ac disconnect scheme. (Dan Dove)
      How port to port cross regulation, cross talk affected by the ac circuit. (Yair)
      (Resources: Lab tests, 3 port min look at the centered one )
      Check Roger tasks for 1000BT (Roger to pass to Broadcom?)
      Effects of PD load transient. (Yair)
      (Resources: Lab test, single port)
      Effect on feedback loop of SMPS (Yair)
      (Resources: Simulations, single port)
      Asses the benefits of sampling the ac pulses on specific timings (Yair)
      Implementation issue – no need to analyze
      To analyze the PD input ac impedance without DC current (Yair, Dave,Fred)
      (Resources: Simulations, confirm with 2-3 phones, single port )
      To set the optimum probing frequency range (narrow the range) Yair, Fred, Thong
      (Resources: Simulations, confirm with 2-3 phones, single port )
      Test for PSE output voltage step.(Dave, Yair,Thong)
      (Resources: Simulations, single port )

## Slide 4: Need to spec
Table 5, Item 3: Specify ac amplitude min and max under no PD condition at the RJ45
Disconnect detection ac voltage source min series impedance? Possibly the max too
Specify the frequency and tolerance
PSE port output voltage shall not exceed 60V during disconnect detection phase
Disconnect threshold min =0.7xV_open , 0.8xV_open max.
Disconnect detection time: as specified by TPMDO or 400ms max, when ac disconnect alternative is used.
Min number of ac pulses above vth before disconnect
Spec pulse width, rise time, fall time, spectrum and tolerances
Pulse behavior, (burst?, can be off at times, must turn off after disconnect? Here possibly non-numerical spec…
Need to spec a test circuit schematics that emulates the PD max/min for must disconnect, and must remain powered conditions.

## Slide 5: Pd Spec
Zac max over a freq band and the dc bias it is tested at, we need this with 37v-57v spec This should take into account the min/max L, C per table 12.
Consider zero dc condition (yair- not spec related)
Define PSRR of the PD at the ac disconnect frequency. ?

## Slide 6: Cont.
  Agree on test methodology, set-ups
    See above, post on the web as soon as we got results
    Meet tomorrow to decide the test setup and mythology.
    Steve to setup reflector disconnect ad-hoc
  Create testing timeline
    Done by end of April or delay interim
  Sign-on – who will do the work?
    See above
  Present results - work to be completed prior to May Interim Meeting
    See “testing time line”